Lot Genius

Proof of Concept

# FOR

Presented by

//:KadimaConsulting

Date: 13/05/2026

Contents

Statement of Work	3

1.	Executive Summary	4

2.	Project Description	4

3.	Timeline and Deliverables	4

4.	Project Assumptions and Dependencies	4

5.	Pricing and Payment Terms	5

# Statement of Work

| Project Name | Lot Genius Proof of Concept |
| --- | --- |
| Project Start Date | Within one week of approval |
| Project End Date | Within one week from project start date |
| Client Name | Steffes Group Inc. |
| Client Address | 3280 Veterans Blvd., Ste. 200 ¦ Fargo ND 58104 |
| Supplier Name | Kadima Consulting |
| Supplier Address | 2431 LaSalle Ave, Fort Myers, FL 33907 |
| Client Sponsor | Sean Todd, 701-639-7719 |
| Supplier Contact | John Mendes, 239-220-7618 |
| Contract Type | Fixed Price ( ) Time & Material ( X ) |
| Hours | 20 hours |
| Estimated Project Cost | $X,XXX |

This SOW is being executed on behalf of:

Signatures

IN WITNESS WHEREOF, the authorized representatives of Kadima Consulting Inc. & Steffes Group Inc. have executed this SOW as of the Effective Date.

| STEFFES GROUP INC. |  | KADIMA CONSULTING INC. |  |  |  |
| --- | --- | --- | --- | --- | --- |
| By: _________________________________ |  | By: _________________________________ |  |  |  |
| Name: _________________________________ |  | Name: _________________________________ |  |  |  |
| Title: _________________________________ |  | Title: _________________________________ |  |  |  |
| Date: _________________________________ |  | Date: _________________________________ |  |  |  |

# Executive Summary

Kadima Consulting will design and deliver a Proof of Concept (POC) for Lot Genius that transitions the current Copilot Studio + Azure Function + Synapse architecture to a modern, multi-agent design built on Microsoft Foundry Agent Service and Azure Database for PostgreSQL Flexible Server (with pgvector extension) as the managed vector database.

The POC will deliver significantly improved answer quality, semantic “comps” retrieval via vector proximity search, reduced query brittleness and latency, robust PII/security handling, and a scalable foundation aligned with Microsoft’s Foundry roadmap. Existing tuning assets (aliases, categories, sensitive column controls, prompts, and few-shot examples) will be reviewed and incorporated to accelerate value and preserve business logic.

Note: This POC uses your existing Synapse Serverless SQL tables as the data source. High-level Fabric migration guidance will be provided as a future roadmap item only.

# Project Description

Kadima Consulting will configure a Foundry Agent Service orchestrator that receives natural-language questions from Microsoft Teams or Microsoft 365 Copilot. The orchestrator will classify intent and coordinate the following specialized agents:

- Retrieval Agent: Performs hybrid semantic search using pgvector on embedded lot metadata/descriptions (proximity search for comps) combined with structured SQL queries directly against the existing Synapse Serverless tables for exact aggregates, trends, and reporting.

- PII & Security Agent: Applies intent- and pattern-based filtering (building on your existing column blocklist) to redact or mask sensitive information before results are returned.

- Reasoning & Analysis Agent: Leverages reasoning banks and user/context memory for consistent, deterministic responses.

- Formatter Agent: Enforces anti-fabrication rules, proper currency/display formatting, and source linking.

## Key activities include:

- Discovery and design workshop (review current Lot Genius flow, tuning surfaces, and pain points).

- Target architecture definition (diagrams, component responsibilities, data flow).

- Provisioning and configuration of Azure Database for PostgreSQL Flexible Server with pgvector.

- Vector embedding pipeline populated from existing Synapse Lot data (leveraging aliases/categories).

- Development and testing of the multi-agent workflow.

- Integration with Microsoft 365 surfaces (publish Foundry agent to Teams / M365 Copilot).

- Configuration of governance, identity (Entra), and monitoring controls.

- High-level Fabric migration roadmap (future guidance only).

- Knowledge transfer and handover session.

The solution will maintain compatibility with your existing admin console capabilities where possible and demonstrate how tuning surfaces can evolve into agent tools or knowledge bases.

Additional items for consideration (out of scope for this POC but noted for future phases):

- Full production migration of Synapse tables to Fabric Lakehouse.

- Expansion to additional data sources (e.g., MachineryPete).

- Advanced memory/reasoning banks at the individual user level.

- Integration with Fabric-native Copilot experiences.

- Production-scale performance testing and cost optimization.

# Timeline and Deliverables

Timeline: One week from project start (approximately 20 hours total effort).

Deliverables:

- Discovery & Design Workshop (1–2 hours) – Documented findings, current-state review, and target architecture diagrams.

- Working POC Agent – Deployed Foundry multi-agent system (orchestrator + retrieval, PII, reasoning, and formatter agents) connected to pgvector and your existing Synapse Serverless SQL.

- Vector Index & Embedding Pipeline – Configured pgvector table/index with embeddings for a representative subset of Lot data (including category hierarchy and aliases).

- Demonstration – Live end-to-end demo in Teams/M365 Copilot showing semantic comps, trend analysis, PII redaction, and conversation flow.

- Architecture & Roadmap – One-page target architecture plus high-level Fabric migration guidance.

- Knowledge Transfer Session (1 hour) – Handover of POC assets, admin guidance, and Q&A.

- Final Report – Summary of work completed, observed improvements vs. current implementation, and recommended Phase 2 scope.

All deliverables will be provided in Microsoft Word/PowerPoint and shared via a dedicated Microsoft Teams channel or SharePoint site. Source code and configuration assets will be delivered in a GitHub repo.

# Project Assumptions and Dependencies

- Steffes Group will provide the following licenses and access within 48 hours of SOW approval:

  - Access to Microsoft Foundry (Azure AI Foundry portal and Agent Service).

  - Azure Database for PostgreSQL Flexible Server creation rights (or an existing instance).

  - Contributor access to the target resource group (rg-steffes-copilot).

  - Entra group membership for testing (Lot Genius Admins or equivalent).

  - Read access to current Synapse curated views and Blob storage tuning container.

  - Existing Lot Genius tuning assets (aliases, categories, prompts, fewshots, etc.) will be shared.

- Client resources (Sean Todd and/or technical SMEs) will be available for up to 2 hours of workshop and review time during the week.

- All work will be performed remotely unless otherwise agreed.

- Any changes to scope will be handled via change request and may impact timeline/cost.

# Pricing and Payment Terms

- Contract Type: Time & Material

- Estimated Hours: 20 hours

- Standard Hourly Rate: $XXX (Kadima Consulting standard consulting rate)

- Estimated Total: $X,XXX (not to exceed without written approval)

- Unused hours will be credited toward future services.